## Slide 1: Sustainment in Deployment Optimization Tool (SiDOT)
Evan McCaleb
Jesse Mooney
Daniel Stovall

## Slide 2: Course Project Assignment and Grading
Submittal Due Date Grade %
Project Plan September 01,2015 20
Presentation Charts December 04, 2015 30
Final Report December 04, 2015 50

## Slide 3: Course Project Presentation
Presentation Outline (Suggested): 20 minutes
  Overview (Summary of Presentation)
    Pictures/Diagrams ( to increase understandability)
    Statement of Need and Problem
  Analysis/Study/Evaluation/Etc
  Results
  Summary and Conclusions (key points)
Grading Criteria
Understandability 10
Follow-through 10
Results 10
Total 30

## Slide 4: Overview
  Problem
    Repair and modifications are often needed to effectively maintain deployable field assets in order to meet program reliability and availability requirements. However, multiple solutions can often be implemented to solve a given problem. A need exists to analyze which solution is optimal depending on materials availability and operational need.
  Need
    Develop tool to aid in determination of the optimum solution of a sustainment problem in the program deployment phase. The initial tool is tailored to the Lockheed Martin F-35 program, but it may be easily customized to other programs. The tool comparing multiple sustainment solutions for a given product and provide a direct comparison in cost, schedule, and performance impact of each.
ADD PICTURES/DIAGRAMS

## Slide 5: Assumptions/Limitations

## Slide 6: Flow Chart

## Slide 7: Tool Study

## Slide 8: Tool Design

## Slide 9: Tool Analysis

## Slide 10: Tool Evaluation

## Slide 11: Results

## Slide 12: Summary and Conclusions

## Slide 13: Project Proposal
  Scope
    Develop tool to aid in determination of the optimum solution of a sustainment problem in the program deployment phase. This tool determines optimal repair solutions based on available resources to minimize downtime and costs. The initial tool is tailored to the Lockheed Martin F-35 program, but it may be easily customized to other programs.
  Motivation
    Repair and modifications are often needed to effectively maintain deployable field assets in order to meet program reliability and availability requirements. However, multiple solutions can often be implemented to solve a given problem. A need exists to analyze which solution is optimal depending on materials availability and operational need.
  Goal
    Deliver a tool capable of comparing multiple sustainment solutions for a given product and provide a direct comparison in cost, schedule, and performance impact of each.

## Slide 14: Project Description
  Objectives
    Deliver user-friendly tool that takes a wide variety of minor product anomalies and outputs an approved solution that fits the optimal solution for cost, and availability.
  Needs
    Materials Database
    Tooling and Support Equipment Database
    Proposed Solution Costs
    Program Reliability Requirements
    Program Availability Requirements

## Slide 15: Project Description
  Tool Development Resource Requirements
    Software Engineering for Developing Tools
    Systems Engineering for Reliability/Availability Analysis
    Logistical and Field Tech Support for Creating Databases and Assumptions
    Software Package
  Risks
    Inaccurate Materials/Tooling Database
    Buy-in from Joint Project Office (JPO), Program Management (PM), Support Teams, Chief Engineer Office
    Inaccurate Dispositions

## Slide 16: Project Description
  Tool Benefits
    Decreased product downtime due to the normal period of time it takes to obtain an approved repair disposition
    Known logistical constraints such as materials, new components, consumables, required hazmat, etc.
    Tool program that is easy to learn, maintainable, and usable by many consumers
  Intended Achievements
    Provide the best logistical, most engineered solution in an expedited time frame in order to increase product availability
    Example Demonstration Case: Misdrilled hole in an F-35 exterior access panel due to a stuck fastener.

## Slide 17: Project Description
Statement of Work for Program Release 0.1
  1. Program
    1.1. Inputs
      1.1.1. Materials Availability and Cost Database Integration
      1.1.2. Support Equipment Database Simulated with single “Maintenance space” variable
      1.1.3. Cost and Availability Limits
      1.1.4. User Assigned Cost and Availability Weights
      1.1.5. Repair type Database with a Minimum of 3 Repairs which Address a Single Problem
      1.1.6. Limited Fleet Data for Multi-Aircraft Simulation
    1.2 Interfaces
      1.2.1 – Ability to Load Limited Databases from CSV files
      1.2.2 – Simple GUI

## Slide 18: Project Description
Statement of Work for Program Release 0.1 Cont.
    1.3 Output
      1.3.1 Optimized List of Repair
        1.3.1.1 Summarized Cost and availability impacts
      1.3.2 Analysis Aids
        1.3.3 Minimum of 3 Analysis aids that allow assessment of Cost vs Availability, Future Availability Impacts, Performance Impacts, etc.
  2. Report
    2.1 Must Follow Requirements Outlined In Course Assignment
    2.2 Appendix Including Project Source Code
  3. Presentation
    3.1 Will Include Tool Usage Demonstration

## Slide 19: Tool Summary
Inputs:
  Deployed Product Availability Requirement
    Single Aircraft Availability
    Fleet Availability
  Material and Tooling Availability Onsite
  Repair Types
    Material and Equipment Requirements
    Deployment capable repairs vs. depot level
    Cost associated with each type of repair
    Downtime (availability)
    Effectiveness of each type of repair
  Cost vs. Availability Weights
  Maximum Cost Requirements

## Slide 20: Tool Summary
Outputs:
  Repair Solutions listed by Optimality of Cost and Availability
    Potential for combined solution in multi aircraft simulation (e.g .optimal solution 4 aircraft receive repair A and 6 aircraft repair B)
  Analysis Tools
    Reliability vs. Time function
    Cost, Cost vs. Time
    Schedule Impacts (Availability)
    Performance Impact
    Complexity (or Risks associated w/ repair) (Depot vs. Field)

## Slide 21: Task List
  Data Gathering (24 hours)
    Identify Currently Available Databases Regarding Tool/Material Availability (8 hours)
      Create Software Requirements, Interface Definitions (4 hours)
    Create Database of Common Discrepancies (6 hours)
    Create Database of Common Solutions (6 hours)
  Reliability/Availability Analysis (10 hours)
    Identify Common Reliability/Availability Functions to be Used in Tool (5 hours)
    Create Input Requirements the Tool Must Handle (5 hours)
  Define Software Requirements (12 hours)
    Define User-Interface Design (2 hour)
    Define Software Architecture (6 hours)
    Define Output Format (2 hour)
    Choose Software Package (2 hours)

## Slide 22: Task List
  Software Creation (42 hours)
    Develop GUI (20 hours)
    Implement Database Interfaces and Reliability/Availability Equations (10 hours)
    Develop Output Software (12 hours)
  Benchmark Tool (16 hours)
    Identify Common Sustainment Disposition with Available Data (2 hours)
    Create Inputs for at Least Three Possible Solutions to Disposition (4 hours)
    Analyze Solutions Options (2 hours)
    Compare Results to Actual Path Taken by Program (8 hours)
  Document Results (8 hours)

## Slide 23: Team Member Roles
Evan McCaleb
  Lead - Software Implementation
  Support - Software Requirements, Reliability/Availability Analysis, Benchmark
Jesse Mooney
  Lead - Software Requirements, Reliability/Availability Analysis, Documentation
  Support – Software Implementation, Data Gathering
  Currently working Army Tactical Missile System Service Life Extention Program to improve reliability beyond original deployment timeframe
Daniel Stovall
  Lead – Data Gathering, Benchmark
  Support – Documentation, Software Requirements
  Sustainment Group Liaison
  Direct impact as a current F-35 Sustainment Engineer answering Structural discrepancies within fleet

## Slide 24: Key Program Milestones
  Analysis of Alternatives (September 28)
    Identify available databases and software packages currently available
  System Requirements Review (October 1)
    Finalize all requirements for software development
  Preliminary Design Review (October 7)
    Review Software Architecture
    Review GUI and Output Design
  Critical Design Review (November 10)
    Review Implementation of Requirements and Overall Tool
    Review Results of Preliminary Testing
  Initial Operational Capability – FRP Decision (December 4)
    Present Final Tool Structure
    Present Results of Benchmark Case

## Slide 25: Master Schedule